**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories (at least 7) | 3/20/23 | 3/21/23 |
| 2. Create wireframes | 3/23/23 | 3/24/23 |
| 3. Source code | 3/23/23 | 3/24/23 |
| 4. Developmetn plan | 3/23/23 | 3/24/23 |
| 5. Home page design | 3/25/23 | 3/24/23 |
| 6. Menu design | 3/26/23 | 4/1/23 |
| 7. Promotions design | 3/27/23 | 4/2/23 |
| 8. Our story design | 3/28/23 | 3/31/23 |
| 9. Footer design | 4/1/23 | 4/1/23 |
| 10. |  |  |